# NEXT — running handoff log (append-only)

## Sprint B — Track B (M1–M3) · branch agent/abacus-sovereign-sprint-v4

Milestones M1–M3 built, verified, committed and pushed. M4–M8 intentionally NOT started (separate later subtasks: A5 intake engine, A3 Intelligence section, A4 Wompi/GPS, A2 §3 Nostr binding).

### M1 — Identity spine + rename · commit a5f808f

- Migration 026 (additive): subject_id on 26 domain tables + users, backfilled + indexed; solaris_subjects.entity_type; widened solaris_identity_bindings.binding_type CHECK to the full A2 set; audit_logs.actor_subject_id + purpose + consent_scope; re-backfilled subjects/email-bindings for users created since migration 023.

- audit() now records purpose + consent_scope + actor_subject_id.

- JWT carries sub = permanent Solaris public_ref (userId kept for compat).

- Domain writes (check-in) stamp subject_id.

- Rename sweep: “LUCA Passport” → “Digital Sovereign Passport” everywhere user-facing; admin “users” → “members”.

- Tests: identity-spine.test.js (+3). Backend 147/147, frontend 32/32.

### M2 — Platform reliability · commit a3ffff0

- Structured LUCA JSON {reply, suggestions:[{label,action,target}]} with JSON.parse + graceful fallback, action from the typed A1 §5 enum — already in place from Sprint A; added rule-derived fallback chips (buildTriggerSuggestions in luca-triggers.js) so fallback suggestions come from fired A1 §6 rules first, then static defaults.

- Rule-based trigger engine in buildContext driving dashboard cards — verified.

- Widget + Coach share ONE persisted thread (AppContext + sessionStorage) — verified (Sprint A).

- Orientation grounding in SYSTEM_PROMPT (ORIENTATION_PACK) — verified.

- Idempotent seed + scoped npm run seed:reset -- --email=<email> that wipes only ONE member’s journey data and reseeds them (keeps everyone else); seed/seed:reset npm scripts now point at the canonical seed_solaris.js.

### M3 — Member journey · commit 767d6f9

- Role model (everyone a member; “Become a Practitioner” upgrade; existing practitioner accounts keep working) — verified in place.

- Passport hub actions (“Update my intake”, “Add health data”, “Book more tests” → Explore filtered to diagnostics) — verified in place.

- Daily check-in v2 (Mind/Body/Heart/Spirit sliders, rotating LUCA questions, weekly strip, habits, LOVE points + streaks, plus Sprint A sleep/water/meal) — verified in place.

- Explore “Curate for me” + curated rail — verified in place.

- Media player v2 (queue, seek, ±15s, playback speed, persistent mini-player, local file import) — verified in place (AudioProvider).

- Sign-out button bottom-left of the sidebar — verified in place.

- NEW work (closing the cross-cutting invariant gap): “Add health data” now stamps the four mandatory provenance columns on every shared fact.

  - Migration 027 (additive): provenance_level (0–5 CHECK), source, observed_at, consent_scope on health_documents (subject_id from 026); backfill + index.

  - Backend health-documents.js: de-identifies the free text (emails, phones, long ID runs, the member’s own name/email) BEFORE the AI call; stamps subject_id + provenance; accepts level/source/observedAt/ consentScope. A member self-note = L0/self; a marked lab result = L4/self (pending verification).

  - export.js now serializes the provenance columns (vault roundtrip green).

  - Frontend: data-type selector (Personal note L0 / Lab result L4) + observed date; ProvenanceBadge (L0–L5) on each shared document.

  - Tests: health-data-provenance.test.js (+4).

### Final verification

- Backend npm test 151/151 (20 suites); frontend npx vitest run 32/32; npm run build clean; roundtrip node tests/roundtrip.cjs 9/9 structural assertions.

- public/sw.js cache bumped solaris-v8 → solaris-v9.

- docker compose build frontend backend && docker compose up -d — all containers healthy; migrations current (“No migrations to run”); seed restored demo data.

- Live site https://solaris-health.abacusai.cloud returns 200; login/session works; zero console errors on dashboard; trigger-driven cards render; “Curate for me” present; “Sovereign Passport” branding. Provenance verified end-to-end via live API: L4 stamped, email scrubbed from LUCA summary.

### Follow-ups / deferred

- M4–M8 not started by design (later subtasks).

- Provenance UI currently exposes L0 (note) and L4 (lab) self-submissions; L1–L3/L5 upgrade paths (observed/peer/institution/governed) arrive with the A3 Intelligence section (M5) and practitioner attestations.

## Sprint C — Track B (M4–M5) · branch agent/abacus-sovereign-sprint-v4

M4 (A5 intake engine + messages inbox) and M5 (A3 Intelligence section, beta) built, verified, committed and pushed.

### M4 — Messages inbox + intake engine · commit c6e3efa

- Part A: foundational intake captured through the engine, stamped at L2 (peer-attested) + subject_id, summarized into LUCA context.

- Part B: intake variants/templates + prefill collapse (answered fields fold into a compact recap).

- Bilingual EN/ES intake copy; 48h reminders for incomplete intake; messages inbox surface for LUCA-initiated prompts/nudges.

### M5 — Intelligence section (beta) · commit bfdf4cd

- Migration 029 (additive, applied live): intelligence_exclusions (subject_id, excluded_source, toggled_at; UNIQUE subject+source).

- backend/src/lib/intelligence.js: EXCLUDABLE_SOURCES (8), NEVER_LIST (5 honest boundaries), getExclusions/setExclusion keyed by subject_id.

- buildContext refactor (luca.js): all 8 excludable sources emitted through one emit() helper — always records source + count for the view, injects text into the prompt only when NOT excluded. Chat handler loads exclusions first; buildContext exposed on the router.

- backend/src/routes/intelligence.js mounted at /api/intelligence: GET /context (Natural 7 shelves + Artificial “what LUCA can see now” with live counts/NEVER list/last AI call/fired rules/last 8 actions — no PHI + Enhanced 4 card types), GET|PUT /exclusions (per-source opt-out, validated, audited).

- Frontend: Intelligence tab (Salud, Brain icon); IntelligencePage + SourceRow toggles; api.js +3 methods.

- Tests: intelligence.test.js (+4) — 3 panes/warm empty states; no raw PHI in Artificial; exclusion persists + drops source from prompt; non-excludable source → 400.

### Final verification (Sprint C)

- Backend npx jest --silent 161/161 (+4); frontend npx vitest run 32/32; npx vite build clean; roundtrip 9/9. Migrations current through 029. public/sw.js solaris-v9 → solaris-v10. Docker rebuilt + up; /api/health ok. Live site 200; /api/intelligence/context returns 3 panes with real counts; exclusion toggle verified via live API + in-browser.

### Follow-ups / deferred

- A3 §4.1 mandatory four provenance columns — full rollout DEFERRED. Present on health_documents (M3) + foundational/intake tables (M4); NOT yet on daily_checkins / journal_entries — documented as beta scoping. Intelligence view shows best-available provenance per shelf meanwhile.

- Enhanced patterns are simple 7-day averages (hedged; need ≥3 check-ins).

- Artificial recentActions capped at last 8 receipts (metadata only, no PHI).

- Remaining Track B milestones (A4 Wompi/GPS, A2 §3 Nostr binding) not started — separate later subtasks.

## Sprint D — Track B (M6–M8) · branch agent/abacus-sovereign-sprint-v4

Sovereign payments + GPS shadow receipts + working Identity Key (Nostr). Commit+push after every milestone.

### M6 — Payments MVP (Wompi sandbox) · commit 7d4b4f7

- PaymentProvider port + Wompi-sandbox/mock adapters; idempotent webhook; A4 allocation ledger (lib/payments/allocation-policy.js, gps:policy:aura-consultation:v0.1; earned 9000 = aura 8600 + coord 400; envelope 1000 bps four buckets; largest-remainder; no referral leg); inbox receipt. Migration 030. Backend 164/164.

### M7 — GPS shadow receipts · commit 877c3f7

- Migration 031 gps_shadow_receipts. lib/gps-shadow.js builds gps-receipt/1.0 (A4 §3.4), invariants enforced, idempotent, SCHEDULED ≥ $500. GET /api/gps/receipts(/:id); vault payments/gps-receipts.jsonl; member panel PaymentReceipts.jsx. Backend 166/166, frontend 32/32, roundtrip 9/9.

### M8 — Identity Key (Nostr) + NIP-05 + login · commit 31100df

- Client-side BIP-39 → NIP-06 npub (src/lib/identity-key.js); nsec in sessionStorage only, never sent up. POST /api/identity/nostr stores public npub + NIP-05 handle (migration 032 nostr_handles). Working challenge/response login: /api/auth/nostr/challenge (single-use 5-min nonce) + /api/auth/nostr/login (BIP-340 Schnorr verify → JWT). flows/Auth.jsx now has a real create/existing Identity Key flow (replaced “coming soon”). .well-known/nostr.json resolves handle→pubkey; lnurlp returns “not configured”. Renamed “Nostr” → “Identity Key” in UI + ℹ️ info popover with exact sovereignty copy; IdentityCard generate/bind flow. Fixed latent M7 PaymentReceipts import build bug. Backend 170/170 (+4), frontend 32/32, roundtrip 9/9, vite build clean.

### Final verification (Sprint D)

- Migrations through 032. sw.js solaris-v10 → v11. Docker rebuilt + up; /api/health ok; live site 200. Live E2E: create → challenge → sign → login 200 + JWT → bind npub+handle → nostr.json resolves → lnurlp “not configured”. nginx /.well-known/ proxied to backend. Test data cleaned up. Tag sprint-d-complete.

### Follow-ups / deferred

- Signing is direct (nsec in sessionStorage), not NIP-46 bunker (A2 §3.2.4 ideal; scope note says ship NIP-05 + npub first). Key never leaves device.

- Payments/GPS settlement simulated (Wompi sandbox; allocations SIMULATED). Lightning address returns “not configured”.

- A4 payments policy runs alongside the legacy lib/gps engine; not merged.

## Sprint E — Quality Hardening

Nine items closing production-readiness gaps from a live-demo walkthrough (branch agent/abacus-sovereign-sprint-v4, one commit + push per item):

- 0 Identity Key login button contrast — solid green + white text. bd56b1a

- 1 Postgres-backed rate-limit store (mig 033); preserves trust proxy=2 + failed-attempts-only keying; test-mode memory fallback. 0c84c19

- 2 Email adapter (Resend/SMTP/console), bilingual ES/EN, lazy nodemailer. 18a0726

- 3 GPS shadow-receipt demo data — 3 SETTLED + 2 SCHEDULED, idempotent. 769c27c

- 4 Provenance rollout (mig 034) to daily_checkins + journal_entries; Natural shelves show real source·level·date. 3e63b08

- 5 Booking payment UI (mig 035) — payment_intents.booking_id + bookings.payment_status; /checkout takes bookingId, derives amount, validates ownership, marks pending→paid on webhook; BookingFlow “Pay to confirm” + BookingCard pills (Wompi sandbox). 23ef111

- 6 Demo gaps — seedAlejandroProfile() (bookable integrative-nutrition profile: 3 services, Mon/Wed/Fri slots → appears in Explore + Curate) and seedSarahAssessment() (3 historical snapshots 30/60/90d → real vitality trend line, plus answer backfill). Idempotent; --demo-gaps flag + full seed. 78abac9

- 7 Identity Key flow UX — verified complete (bundled into item 0).

- 8 Mobile — check-in sliders ≥44px touch target; Intelligence panes minmax(min(320|280px,100%),1fr) (no ≤375px overflow); booking modal padding

  - 96vh at ≤520px. e7b072a

### Final verification (Sprint E)

- Migrations through 035. sw.js solaris-v11 → v12.

- Backend 183/183, frontend 32/32, roundtrip 9/9, vite build clean.

- Docker frontend+backend+seed rebuilt; up -d; /api/health ok; live site 200.

- Verified live: alejandro bookable (active/approved, 3 services/3 slots); sarah has 4 trending responses (vitality 55→60→63→67).

### Gotcha

- The seed compose service runs a full reset on every up. It now includes the item-6 demo-gap functions, but the seed image must be rebuilt with backend/frontend — a stale seed image wipes the demo-gap data (hit + fixed during deploy by rebuilding seed and re-running --demo-gaps).